# PoultryCore — Poultry (Farm) Company

Improvement Specification & Build Prompt

Bring the Poultry/Farm module up to the standard of the mature Water module.

Prepared for: TechRetainer / PoultryCore  ·  Use: hand this document to a coding agent (Claude Code) or developer and execute phase by phase, dev-first.

# 0. How to use this document

This is a PROMPT, not just notes. It is written so you can give it directly to an AI coding agent (or a developer) to implement. Read sections 1–4 for context, then execute section 5 (the build plan) one phase at a time. After every phase: build, deploy to DEV only, and have the tester verify before moving on. Do not start prod until the owner says so.

Golden rule: the Water module is the reference implementation. For every new Poultry feature, find the equivalent Water page/service/SP and copy its pattern exactly (naming, file layout, permissions, filters, mobile cards, PDF/email).

Scope: only the Poultry company type (route prefixes with no water-/generic- prefix, e.g. /flocks, /egg-production, /sales). Do not touch Water or Generic modules.

Work in small, shippable slices. Each work item below has an Acceptance section — treat it as the definition of done.

# 1. System context & hard constraints (read before writing code)

Repo layout (monorepo):

Frontend: Next.js 16 / React 19 App Router, TypeScript, Tailwind 4, Radix UI in components/ui/. Path alias @/* -> repo frontend root.

Farm API: poultrycore_Backend/PoultryFarmAPI — .NET 8, raw ADO.NET + SQL Server STORED PROCEDURES (no EF Core). Every read and write goes through an spXxx_* procedure.

Login API: poultrycore_Backend/LoginAPI — auth/JWT, companies, Paystack.

Canonical migrations: poultrycore_Backend/PoultryFarmAPI/Migrations/NNN_*.sql, run in numerical order, idempotent (CREATE OR ALTER / existence checks).

Architecture rules you MUST follow:

Browser never calls .NET directly. All calls go to same-origin /api/proxy/* which forwards to the Login API (Admin/Authentication/Payments/UserProfile/Companies) or the Farm API (everything else). Build URLs only via lib/api/config.ts helpers (farmApiUrl/buildApiUrl).

Company type drives the UI. components/dashboard/sidebar.tsx keys off useAuthStore().activeFarmType. Poultry pages must guard: if activeFarmType && != 'Poultry' -> router.replace('/dashboard').

To add a backend endpoint: (1) write the SP in a NEW migration file NNN_Description.sql (next free number — current set runs past 115, and there is a parallel GenericCash set; pick a number above all existing), (2) add a Business/ service that EXECs the SP, (3) register it in Program.cs, (4) add a Controller, (5) add a lib/api/*.ts wrapper.

CRITICAL database constraints (violating these caused a prod outage before):

The app SQL login (Techretainer) has EXECUTE on procedures ONLY — NO table SELECT/INSERT. Never put ad-hoc table SQL in a C# service. All logic lives inside SPs. Always GRANT EXECUTE on new procs to [Techretainer] at the end of the migration.

SET QUOTED_IDENTIFIER ON when applying migrations (sqlcmd -I). SPs using OPENJSON bake QI at create time; applying with QI OFF silently breaks inserts.

Join on Farms.Id (the real PK), not the vestigial Farms.FarmId column.

Backend JSON is PascalCase; the TS layer lowercases first char (lib/api/companies.ts lower()). Match the existing camelCase mapping when adding API modules.

Apply every new migration to BOTH PoultryMasterDev (dev) and PoultryMaster (prod) when promoting — but dev first. NOTE: prod historically skips 025+ (water/generic). Poultry SPs must work on the prod schema; confirm prerequisite tables exist on prod before shipping.

Email is already built (use it, don't rebuild):

All outbound email goes through the Farm API EmailController + EmailService, now sending via the Resend HTTP API (https://api.resend.com/emails). Reuse POST /api/Email/Report (multipart PDF) and the report-shell 'Email report' button. Config: EmailConfiguration__Password = Resend key, __From = verified sender.

# 2. The gold standard — what the Water module does

Replicate these patterns. Each is proven and already in the codebase under app/water-*, Business/Water*, Controllers/Water*, and Migrations/*Water*.

Full CRUD on every entity with create/edit in inline dialogs (list auto-refreshes), and Delete via ConfirmDeleteDialog + success toast.

Cash accounts with a transaction ledger: account types, auto-posted CashIn/CashOut on every expense/payment/payroll/maintenance, per-account detail PAGE (not popup) with running balance, manual Adjustment, transfers with approval, reconcile, and account delete/deactivate.

Daily closing: aggregates opening stock -> produced -> sold -> returned -> damaged -> closing; income vs expenses; cash counted vs cash-at-hand with discrepancy reason; Draft -> Submitted (auto-email) -> Approved/Rejected; reopen + recreate with superseded chain.

Reports module: ~24 reports under water-reports/* grouped into 4 categories, each built on a shared ReportShell (components/reports/report-shell.tsx) with period/date filters, summary tiles, Export PDF (client jsPDF via lib/utils/pdf-export.ts) and Email report.

Payroll: staff master + attendance + payroll runs (period) with Draft->Approved->Paid, per-staff items (basic/commission/bonus/deductions/net), YTD, cash-account payment source, auto-creates a linked expense on approval.

Maintenance logs for assets with due-date alerts on the dashboard; completion posts an expense to a chosen cash account.

Raw materials + production batches with BOM/recipes, expected-vs-actual variance, cost rollup, per-unit cost and efficiency %.

UI conventions: MobileCardList (cards on mobile, table on desktop), ListFilters + filterByDateAndSearch (timezone-safe date compare), PeriodSelect, status badges, PromptDialog for reasons, currency formatting via useFmt().

Permissions: usePermissions() — admins default-allow, staff deny-by-default; nav items AND write buttons are gated; never re-read localStorage directly.

Source tracking: records created by another flow carry SourceType/SourceId (e.g. a sale from a delivery run is undeletable at the sale page).

# 3. Current state of the Poultry module

What already exists (keep and build on):

Flocks (+[id], +new) — full CRUD, filters, mobile cards, delete+toast. Strong.

Egg production (hourly 9am/12pm/4pm, grades), Feed usage, Production records, Flock batches, Health records (flock/house/inventory tabs) — full CRUD, date filters, mobile cards.

Egg-tracker and Feed-tracker — read-only inventory ledgers with adjustments.

Sales (+invoice print + PDF export), Customers (+PDF + email + ledger), Expenses (receipt images), Inventory (supplies), Employees — full CRUD.

Houses and Suppliers — LIST ONLY (read-only).

Dashboard — KPI cards. Reports — a single /reports page with 4 chart tabs (Production / Financial / Daily / Insights). No PDF, no email, no specialized reports.

Backend: BirdFlockService, EggProductionService, FeedUsageService, HealthRecordService, HouseService, MainFlockBatchService, ProductionRecordService, InventoryService, Egg/FeedInventoryAdjustmentService + matching controllers.

# 4. Gap analysis — Water has it, Poultry lacks it

| Capability | Water | Poultry | Priority |
| --- | --- | --- | --- |
| Cash accounts + ledger + detail page + adjust/transfer | Yes | Missing | High |
| Daily closing / reconciliation | Yes | Missing | High |
| Reports module (catalog, PDF, email) | 24 reports | 4 chart tabs only | High |
| Payroll (runs, items, YTD, cash source) | Yes | Employees only | High |
| Maintenance / biosecurity logs + alerts | Yes | Missing | Medium |
| Expenses: cash-account pick, back-date, statuses | Yes | Basic | Medium |
| Payments / receivables / customer ledger posting | Yes | Partial (customer ledger UI) | Medium |
| Suppliers & Houses full CRUD | Yes | Read-only | Medium |
| Permission gating on writes (staff deny-by-default) | Yes | Inconsistent | Medium |
| Mobile cards on every list | Yes | Most, not trackers/houses | Low |
| Delete + confirm + toast everywhere | Yes | Inconsistent | Low |
| Period filter (month/year) on lists & reports | Yes | Date-range mostly | Low |
| Source tracking (SourceType/SourceId) | Yes | Missing | Low |
| Demo/seed data for onboarding | Yes | Missing | Low |
| Feed/med inventory with batch/lot + low-stock alerts | Yes (raw materials) | Quantities only | Medium |

# 5. Build plan (execute in phases, dev-first)

Each work item: build it modelled on the named Water equivalent, follow the conventions in section 6, and satisfy the Acceptance bullets.

## Phase 1 — Parity polish (fast wins, low risk)

1.1 Consistent list UX across all poultry pages

Add MobileCardList to any list missing it (egg-tracker, feed-tracker, houses, suppliers, inventory) with defaultOpen cards on mobile, matching app/water-inventory/page.tsx.

Ensure every destructive action uses ConfirmDeleteDialog + a success/error toast.

Add ListFilters (search + date range) and, where periods matter, PeriodSelect to every list (flocks, egg-production, feed-usage, production-records, health, sales, expenses, inventory).

Acceptance: every poultry list shows cards on a phone, a working search + date filter, and delete asks for confirmation then toasts.

1.2 Suppliers & Houses -> full CRUD

Give Houses create/edit/delete (capacity, type, status, notes) modelled on water-machines/water-boreholes master pages. Add SPs spHouse_Insert/Update/Delete + service/controller/API.

Give Suppliers create/edit/delete + soft-delete, modelled on spWaterSupplier_* (migration 076 pattern).

Acceptance: a manager can add/edit/deactivate a house and a supplier from the UI.

1.3 Permission gating

Gate every poultry nav item and write button with usePermissions() exactly like the water pages (canEnterSales, canEnterExpenses, canViewReports, canViewFinancial, canSeeEmployees, canViewSettings). Staff are deny-by-default.

Acceptance: a staff account with limited features cannot see or trigger gated actions.

1.4 Demo/seed data

Provide a seed routine (SP or admin action) that creates sample flocks, batches, a week of production/feed/egg records, customers, sales and expenses for a demo poultry company.

## Phase 2 — Finance backbone

2.1 Poultry cash accounts + ledger (mirror Water exactly)

Tables/SPs: spPoultryCashAccount_* (GetAll/GetById/Insert/Update/Delete/Deactivate/ReconcileBalance/Adjust) and spPoultryCashTransaction_* — copy migrations 112/113 + the original water cash migrations.

Pages: /poultry-cash-accounts (list with delete) and /poultry-cash-accounts/[id] (detail PAGE with summary tiles, ledger + running balance, ListFilters, Adjust dialog) — copy app/water-cash-accounts/* verbatim and re-point the API.

Every poultry expense, sale payment, payroll payment, and maintenance cost must post a CashIn/CashOut transaction to the selected account (never edit balance directly).

Acceptance: balances are derived purely from transactions; the detail page reconciles to the manual cash book; an adjustment is auditable.

2.2 Expenses upgrade

Add cash-account selection (like water-expenses), allow back-dating (date defaults to today but is editable, max today), and add Draft/Submitted/Approved/Rejected/Cancelled statuses.

Carry SourceType/SourceId so payroll- and maintenance-generated expenses link back.

2.3 Payments & receivables

Record payments against sales, compute customer outstanding balance, and post to a customer ledger (SaleDebit / PaymentCredit) like spWaterCustomerLedger_*. Surface balances on the customer list and a customer detail/ledger page.

## Phase 3 — Reports module (the biggest visible gap)

Create app/poultry-reports/ with an index catalog page (grouped cards) and per-report routes, all built on the shared ReportShell so they get period/date filters, summary tiles, Export PDF, and Email report for free. Reuse lib/utils/pdf-export.ts and the Resend email path.

Reuse server aggregate SPs where possible; add spPoultryReport_* for the rest. Keep the client jsPDF table approach used by water reports so PDFs mirror the screen.

Initial report set (Section 8 expands these):

Production: Daily Egg Production, Egg Grade Distribution, Flock Performance, Production Forecast.

Feed & Health: Feed Usage & Cost, Feed Conversion Ratio (eggs or weight per kg), Mortality Trend, Vaccination/Medication log & coverage.

Financial: Profit & Loss, Cash Flow, Expense Report, Sales Report, Payments Received, Customer Balances.

Inventory: Stock-on-hand (feed/meds/supplies), Stock Movement, Low-stock & Expiry alerts.

Acceptance: each report respects the date/period filter, exports a clean PDF, and can be emailed via the existing Resend pipeline.

## Phase 4 — Operations depth

4.1 Daily closing for poultry

Reconcile the day: opening egg stock + collected - sold - broken/loss = closing; expenses for the day; cash counted vs cash-at-hand with discrepancy reason; Draft->Submitted(auto-email)->Approved/Rejected with reopen+recreate. Model on water-daily-closing.

4.2 Payroll

Add staff payroll: attendance, payroll runs by period, per-staff items, YTD, cash-account payment source, auto-expense on approval. Reuse the WaterStaffPayroll* shape for poultry (or generalize it). Pages /poultry-payroll and /poultry-payroll/[id].

4.3 Maintenance & biosecurity logs

Log equipment/house maintenance and biosecurity/sanitation tasks with due-date alerts on the dashboard and a cash-account-linked cost on completion. Model on water-maintenance.

4.4 Feed & medication inventory with traceability

Extend inventory/feed-tracker with supplier, batch/lot number, unit cost, minimum-stock alert and expiry; link feed-usage and health (medication) consumption to specific lots for traceability and accurate cost.

## Phase 5 — Domain intelligence (optional, after parity)

Feed Conversion Ratio and cost-per-egg / cost-per-bird-per-day analytics.

Vaccination schedule generator with upcoming-due reminders per flock age.

Mortality and production trend forecasting on the dashboard.

Flock lifecycle card (age in weeks, lay %, cumulative feed, health events) per flock.

# 6. Cross-cutting conventions every new file must follow

Frontend page guard: redirect away if activeFarmType is not 'Poultry'.

API access only through lib/api/<feature>.ts using farmApiUrl + getAuthHeaders; never hand-build URLs or call .NET hosts directly (CORS + the proxy depend on this).

Backend: one SP per operation; service EXECs it; GRANT EXECUTE to [Techretainer]; controller is thin; the global AuditLogActionFilter records writes automatically.

Migrations: idempotent (CREATE OR ALTER / IF NOT EXISTS), next free NNN above all existing (>115 and above the GenericCash set), apply with sqlcmd -I to dev first.

UI: MobileCardList for lists, ListFilters/PeriodSelect for filtering, ConfirmDeleteDialog + toast for deletes, useFmt() for money, status badges, usePermissions() for gating.

Camel/Pascal mapping: define DTOs or use the lower() helper so the TS layer stays camelCase.

Deploy dev with the existing cloudbuild configs (web -> cloudbuild.web-dev.yaml; Farm API -> cloudbuild.farm.yaml with _SERVICE_NAME=poultrymaster-farm-api-dev). Prod only on approval.

# 7. Definition of done (per work item)

SP written, idempotent, GRANTed to [Techretainer], applied to PoultryMasterDev with -I.

Service + controller + lib/api wrapper added and registered.

Page guards on Poultry type; uses mobile cards, filters, permissions, toasts, currency helper.

Create / edit / delete all work and refresh the list; delete confirms + toasts.

If financial: posts cash + (where relevant) customer-ledger transactions; balances derived, not edited.

If a report: filters apply, PDF exports, email sends via Resend.

Built and deployed to DEV; tester verified on the dev URL; prod deferred to owner approval.

# 8. Suggested poultry report set (target for Phase 3)

| Group | Report | Contents |
| --- | --- | --- |
| Production | Daily Egg Production | Eggs by day + by time-slot (9/12/4), crates, by flock |
| Production | Egg Grade Distribution | Volume & % by grade (A/B/C/Cull) over period |
| Production | Flock Performance | Birds left, lay %, avg eggs/day, feed, mortality per flock |
| Production | Production Forecast | Projected eggs from flock age/lay curve |
| Feed & Health | Feed Usage & Cost | Kg + cost by feed type and flock |
| Feed & Health | Feed Conversion Ratio | Feed per egg/weight; efficiency trend |
| Feed & Health | Mortality Trend | Deaths by flock/day; cumulative + rate |
| Feed & Health | Vaccination / Medication | Treatments, coverage, cost by type |
| Financial | Profit & Loss | Revenue vs all costs; net by period |
| Financial | Cash Flow | Inflows/outflows; opening/closing cash |
| Financial | Expense Report | By category / supplier / payment method |
| Financial | Sales Report | By date / customer / product / status |
| Financial | Payments Received | By date / customer / method |
| Financial | Customer Balances | Receivables with aging |
| Inventory | Stock on hand | Feed/meds/supplies levels + value |
| Inventory | Low-stock & Expiry | Below-minimum and near-expiry alerts |

# 9. Copy-paste starter prompt for the coding agent

Paste the block below to kick off the work, then point the agent at the specific phase/work item.

You are improving the POULTRY (Farm) company module of PoultryCore so it matches the mature
WATER module. Architecture: Next.js 16 frontend (app/, /api/proxy/*), .NET 8 Farm API using
SQL Server STORED PROCEDURES only (no EF), idempotent NNN_*.sql migrations. HARD RULES: the app
login has EXECUTE-on-procs only (no table SQL in services); GRANT EXECUTE to [Techretainer];
apply migrations with sqlcmd -I (QUOTED_IDENTIFIER ON) to PoultryMasterDev first; build URLs via
lib/api/config.ts; gate UI with usePermissions(); use MobileCardList + ListFilters + toasts;
reuse the existing Resend email + ReportShell PDF pipeline. For every new feature, copy the
equivalent app/water-* page and Business/Water* + Migrations/*Water* pattern and re-point it to
poultry. Work dev-first; do not deploy prod without approval.

Start with: <PASTE A WORK ITEM FROM SECTION 5, e.g. '2.1 Poultry cash accounts + ledger'>.

End of document.